Ali

1. What I have done / not done since last Scrum?

* Done
* Updated XAML template for viewing All Decks, user decks (attempts) and Deck information
* Implemented basic functionalities for viewing All Decks, user decks and Deck information
* Buttons to switch between the three windows

2. What I plan to do from this scrum to next? (next 24 hours)

* Have some rest due to COVID
* Try to continue implementing the rest of the functionalities in the deck's windows
* import, export, add to my decks, etc..

3. Where do I need assistance? What do I need to figure out?

* Figuring out how to pull info on counts and highest score from attempts table in the database

Rami

1.What have I done / not done since last Scrum?

Created a login and a registration with (mostly) entity validation

2. What I plan to do from this scrum to next? (next 24 hours)

Solve any merge conflicts, begin with the English official quiz

3. Where do I need assistance? What do I need to figure out?

Calling an api from our application

Caelan

1. What I have done / not done since last Scrum?

* Done
* Rich Text Box editor
* Most front-end functionality for Card window
* Not done
* Card Database connection
* Merge into main

2. What I plan to do from this scrum to next? (next 24 hours)

* Upload images and audio into database
* Merge branch into main
* Start quiz functionality
* (Fix rtf bugs)

3. Where do I need assistance? What do I need to figure out?

* Figure out how to upload images and audio as blobs into database

Oct 14, 2022

Caelan

1. What I have done / not done since last Scrum?

* Done
* Created the Card Creation window
* Not done
* A few problems and bugs to fix related to that

2. What I plan to do from this scrum to next? (next 24 hours)

* Fix problems related to the Rich Text Editor,
* Finish functionality for Card Creation
* (Create quiz functionality)

3. Where do I need assistance? What do I need to figure out?

* Problems with the solution not loading
* Problems with the Rich Text Editor

Ali

1. What I have done / not done since last Scrum?

* Done
* Tried several methods to replace content within windows on button
* Create XAML template for viewing All Decks and Deck information

2. What I plan to do from this scrum to next? (next 24 hours)

* Implement functionalities for viewing All Decks and Deck information

3. Where do I need assistance? What do I need to figure out?

Rami

1. What I have done / not done since last Scrum?

Created the Azure DB and linked our project to it

2. What I plan to do from this scrum to next? (next 24 hours)

Implement a registration and login system with validation

3. Where do I need assistance? What do I need to figure out?

How to implement validation at the model level

Oct 13, 2022

Ali

1. What I have done / not done since last Scrum?

* Done
* Researched EF DB-first design and followed a tutorial
* Not done
* Research Azure cloud DB integration

2. What I plan to do from this scrum to next? (next 24 hours)

* Create XAML window for creating a deck of cards
* Create other window xaml files

3. Where do I need assistance? What do I need to figure out?

Caelan

1. What I have done / not done since last Scrum?

* Done
* Watched tutorials on Material Design
* Watched tutorials on EF Database First approach
* Not done
* Research how to create databases on Azure Cloud

2. What I plan to do from this scrum to next? (next 24 hours)

* Create Model and Window for Cards
* (Help with database creation)

3. Where do I need assistance? What do I need to figure out?

* So far so good

Rami

1. What I have done / not done since last Scrum?

-Created an Azure account, begun research on cloud DB

2. What I plan to do from this scrum to next? (next 24 hours)

-Create the DB on Azure and link it with the project

3. Where do I need assistance? What do I need to figure out?

-Will depend on what roadblocks I encounter.

Oct 12, 2022

Ali

1. What I have done / not done since last Scrum?

* Done
* Created DB ERD for proposal

2. What I plan to do from this scrum to next? (next 24 hours)

* Update ERD for proposal
* Research EF database-first and DB azure integration

3. Where do I need assistance? What do I need to figure out?

Rami

1. What I have done / not done since last Scrum?

-N/A

2. What I plan to do from this scrum to next? (next 24 hours)

-Learn about Database first and Azure SQL Database

3. Where do I need assistance? What do I need to figure out?

-Learning about cloud databases

Caelan

1. What I have done / not done since last Scrum?

* Done
* Created Mockups for Proposal
* Not done

2. What I plan to do from this scrum to next? (next 24 hours)

* Research Material Design
* Research Database First design
* Research Azure SQL Database

3. Where do I need assistance? What do I need to figure out?

* So far so good